You can realistically build a very strong portfolio-grade version of this project in 8–10 weeks if you work consistently for 3–5 hours daily.

Because you already have:

- AI background

- RAG exposure

- MongoDB experience

- Leadership experience

- Python/data science knowledge

…you are NOT starting from zero.

The key is:

Build it like a real enterprise product.

🏆 YOUR FINAL PROJECT

Agentic Financial Intelligence Platform

⏳ REALISTIC TIMELINE

| Phase | Duration | Outcome |
| --- | --- | --- |
| Phase 1 | Week 1–2 | Financial RAG System |
| Phase 2 | Week 3–4 | Financial Analysis Engine |
| Phase 3 | Week 5–6 | Multi-Agent Architecture |
| Phase 4 | Week 7 | Executive Report Generation |
| Phase 5 | Week 8 | Dashboard + Deployment |
| Bonus Advanced | Week 9–10 | Memory, evaluation, optimization |

🎯 YOUR GOAL

By the end, you should have:

✅ GitHub Repository
✅ Streamlit App
✅ LangGraph Multi-Agent Workflow
✅ Financial Analysis Engine
✅ RAG over annual reports
✅ DOCX + PPT report generation
✅ Dockerized deployment
✅ LinkedIn project showcase
✅ Architecture diagrams
✅ Demo video

This becomes your:

- Portfolio flagship

- Interview centerpiece

- LinkedIn authority project

🔥 COMPLETE STEP-BY-STEP ROADMAP

✅ WEEK 1 — FOUNDATION + PROJECT SETUP

Goal:

Set up environment and build basic financial RAG.

Step 1 — Create Project Structure

agentic-financial-platform/

│

├── app/

├── agents/

├── rag/

├── data/

├── reports/

├── utils/

├── frontend/

├── tests/

├── docker/

├── requirements.txt

└── README.md

Step 2 — Install Core Stack

Learn + Setup

- Python

- FastAPI

- Streamlit

- LangChain

- LangGraph

- LlamaIndex

- MongoDB Atlas

Step 3 — Setup MongoDB Atlas

Since you already worked with MongoDB:
✅ Create vector collections
✅ Store embeddings
✅ Test similarity search

Step 4 — PDF Upload + Parsing

Use:

- PyPDF

- pdfplumber

- unstructured

Goal:
Extract text from:

- 10-K reports

- 10-Q reports

- earnings transcripts

Step 5 — Chunking + Embeddings

Learn Proper Chunking

Very important for RAG quality.

Use:

- RecursiveCharacterTextSplitter

- Semantic chunking later

Store embeddings in MongoDB.

Step 6 — Basic RAG Chatbot

User uploads financial report PDF.

Ask:

“What are the company’s risks?”

The system retrieves relevant chunks and answers.

🏁 END OF WEEK 1 OUTPUT

You should have:
✅ Financial PDF upload
✅ Embedding pipeline
✅ MongoDB vector storage
✅ RAG Q&A chatbot

✅ WEEK 2 — IMPROVE RAG QUALITY

Goal:

Build recruiter-level RAG.

Add:

✅ Metadata filtering
✅ Hybrid search
✅ Reranking
✅ Better prompt templates
✅ Citation support

Learn:

- BM25

- MMR reranking

- Retrieval evaluation

Add:

Financial-specific prompts

Example:

You are a senior financial analyst.

Analyze the retrieved context carefully.

Provide concise investment insights.

🏁 END OF WEEK 2 OUTPUT

You now have:

Financial Intelligence RAG System

Already enough for LinkedIn posting.

✅ WEEK 3 — FINANCIAL ANALYSIS ENGINE

Goal:

Build real finance logic.

Step 1 — Connect Financial APIs

Use:

- Alpha Vantage
OR

- Polygon.io

Step 2 — Fetch:

✅ Revenue
✅ Net income
✅ EPS
✅ Cash flow
✅ Balance sheet

Step 3 — Build Ratio Calculator

Calculate:

- P/E ratio

- ROE

- ROA

- Debt-to-equity

- Current ratio

Step 4 — Financial Insight Generator

LLM explains:

"The company shows strong liquidity but declining profitability..."

🏁 END OF WEEK 3 OUTPUT

Now you have:

AI Financial Analyst

VERY strong milestone.

✅ WEEK 4 — DCF + COMPARISON ENGINE

Goal:

Advanced valuation system.

Build:

✅ DCF valuation
✅ Intrinsic value estimation
✅ Peer comparison

Example:

- Apple vs Microsoft

- NVIDIA vs AMD

Add:

SWOT Generator

Generate:

- Strengths

- Weaknesses

- Opportunities

- Threats

🏁 END OF WEEK 4 OUTPUT

Now your project becomes:

Financial Research Platform

This is where recruiters become impressed.

✅ WEEK 5–6 — AGENTIC AI ARCHITECTURE

Goal:

Turn the project into a true Agentic AI system.

Learn LangGraph Properly

Build:

Planner Agent

Decides workflow.

RAG Agent

Handles documents.

Financial Agent

Performs ratio analysis.

News Agent

Analyzes recent news.

Recommendation Agent

Generates investment recommendation.

Report Agent

Creates reports.

Workflow Example

User Query

↓

Planner Agent

↓

Retrieve Financial Data

↓

Analyze Financial Ratios

↓

Analyze News

↓

RAG Search

↓

Generate Recommendation

↓

Generate Report

VERY IMPORTANT

This phase is:

THE MAIN DIFFERENTIATOR

This is what makes your project:
✅ Enterprise-grade
✅ Advanced
✅ Interview-winning

🏁 END OF WEEK 6 OUTPUT

You now have:

Multi-Agent Financial Intelligence System

✅ WEEK 7 — REPORT GENERATION

Goal:

Executive-ready outputs.

Generate:

✅ DOCX report
✅ PowerPoint presentation
✅ Investment memo

Include:

- Charts

- Ratios

- SWOT

- Risk analysis

- Recommendations

Learn:

- python-docx

- python-pptx

🏁 END OF WEEK 7 OUTPUT

Now it looks:

REAL ENTERPRISE SOFTWARE

✅ WEEK 8 — UI + DEPLOYMENT

Goal:

Professional presentation.

Build:

✅ Streamlit dashboard
✅ Upload interface
✅ Financial charts
✅ Query interface

Deploy:

- Docker

- Render

- AWS

- Azure

🏁 END OF WEEK 8 OUTPUT

You now have:

PRODUCTION-READY AI PLATFORM

🚀 BONUS FEATURES (OPTIONAL)

If time permits:

Add:

✅ Voice assistant
✅ Memory
✅ Multi-user support
✅ Authentication
✅ Evaluation pipeline
✅ Hallucination detection
✅ Agent retry logic

📌 MOST IMPORTANT THING

DO NOT RUSH.

Your advantage is:

Quality > Quantity

One enterprise-level project is stronger than:

- 20 simple chatbots

- 50 random notebooks

- 100 tutorial clones

🎯 HOW TO MAKE THIS LOOK SENIOR-LEVEL

Your GitHub MUST include:

✅ Architecture diagram
✅ Screenshots
✅ Setup guide
✅ Docker instructions
✅ Demo GIF/video
✅ Financial workflow explanation

🔥 HOW THIS HELPS YOUR CAREER

This project can directly help you target:

- Fintech companies in Dubai

- AI startups

- Banking AI teams

- Consulting firms

- Enterprise AI companies

Especially:

- Emirates NBD

- Mashreq

- First Abu Dhabi Bank

- Deloitte

- PwC

📅 YOUR IDEAL DAILY PLAN

| Daily Time | Focus |
| --- | --- |
| 1 hour | Learning |
| 2 hours | Coding |
| 1 hour | Debugging |
| 30 mins | LinkedIn/GitHub updates |

🔥 MY BIGGEST ADVICE

Treat this as:

A REAL PRODUCT

Not an assignment.

That mindset alone will elevate your work far above most candidates.